IMPLEMENTATION PLAN

Braid; Equitable Mentorship Pairing Engine (EMPE)

Project Duration: 15 July – 14 August 2026

Implementation Approach: Agile MVP development

Implementation Overview

Braid (EMPE) is a project that delivers a working digital mentorship platform for early-career women in technical fields. Rather than relying on informal networking, Braid uses structured participant profiles and a compatibility-based matching engine to recommend meaningful mentor–mentee pairings.

The implementation follows an Agile MVP approach, where planning, design, development, testing, and refinement occur iteratively over four weeks. Each team member contributes expertise from their specialization to produce a functional prototype that can be demonstrated during the project showcase.

Implementation Goal

To design, build, test, and demonstrate a functional mentorship platform that improves equitable access to mentorship through intelligent mentor–mentee matching.

Implementation Objectives

The project implementation will achieve the following objectives:

- Build a functional MVP of the Braid mentorship platform.

- Develop structured mentor and mentee profiles for compatibility-based matching.

- Implement a transparent matching algorithm using defined compatibility factors.

- Create an intuitive discovery experience where users receive recommended matches.

- Validate the platform using realistic sample data and usability testing.

MVP Deliverables

| Deliverable | Outcome |
| --- | --- |
| Mentor & mentee profile system | Users can create structured participant profiles |
| Matching engine | Compatibility scores generated from participant data |
| Match discovery interface | Users receive recommended mentor–mentee matches |
| Sample participant database | Realistic data for testing the platform |
| Functional prototype | End-to-end mentorship matching experience |
| Testing report | Evidence that the platform performs as intended |
| Final demo | Working platform presented during project showcase |

Implementation Strategy

Braid will be delivered through five interconnected phases, each producing a measurable project outcome.

Phase 1 — Project Initiation & Discovery

15–21 July 2026

The first week focused on aligning the team around the problem, defining the MVP, and establishing the project foundation.

Key activities

- Validate the mentorship accessibility problem.

- Define target users and personas.

- Assign cross-functional team roles.

- Identify MVP features.

- Establish project workflows and communication.

- Produce foundational project documentation.

Primary output

- Approved MVP scope

- Team responsibilities

- Project roadmap

Phase 2 — Product & System Design

22–28 July 2026

This phase translated the concept into a buildable product by defining user experience, platform architecture, and matching logic.

Key activities

- Design mentor and mentee profile structure.

- Define compatibility factors and scoring model.

- Map complete user journey.

- Design low-fidelity platform screens.

- Prepare realistic participant datasets.

- Review architecture across all team tracks.

Primary output

- Product requirements

- User flow

- Matching framework

- System architecture

Phase 3 — Platform Development

29 July – 4 August 2026

This is the core phase where the prototype is developed.

Key activities

- Build participant profile interface.

- Develop mentor and mentee databases.

- Implement compatibility scoring algorithm.

- Generate personalized match recommendations.

- Build the discovery dashboard.

- Integrate all platform components into a working prototype.

Primary output

A functional mentorship platform capable of generating mentor–mentee matches.

Phase 4 — Testing & Optimization

5–10 August 2026

The prototype is validated using multiple user scenarios to improve both functionality and fairness.

Key activities

- Test profile creation workflow.

- Evaluate matching accuracy across sample users.

- Validate compatibility scoring.

- Identify usability issues.

- Refine algorithm weights and recommendations.

- Improve overall user experience.

Primary output

- Tested MVP

- Improved matching quality

- Refined user interface

Phase 5 — Demonstration & Delivery

11–14 August 2026

The final phase prepares Braid for submission and presentation.

Key activities

- Complete documentation.

- Conduct final quality assurance.

- Prepare project demonstration.

- Record project outcomes.

- Submit project deliverables.

Primary output

- Final prototype

- Complete documentation package

- Demo-ready platform

Cross-Functional Team Contributions

A defining feature of this project is collaboration across technical disciplines. Each specialization contributes to a different layer of Braid (EMPE).

| Track | Contribution to Braid |
| --- | --- |
| Project Management | Planning, coordination, documentation, stakeholder communication, sprint tracking |
| Data Analytics | Participant data model, compatibility factors, scoring logic, evaluation metrics |
| Cybersecurity | User privacy, secure profile handling, ethical data practices, access control recommendations |
| IT Automation with Python | Platform development, algorithm implementation, workflow automation and prototype functionality |

Platform Implementation Workflow

The Braid platform follows a simple but intelligent workflow from onboarding to mentorship recommendation.

Matching Algorithm Implementation

The matching engine is the intelligence behind Braid. Instead of matching participants randomly, the algorithm evaluates multiple compatibility dimensions before recommending potential mentors.

Compatibility Factors

| Factor | Why it matters |
| --- | --- |
| Career interests | Aligns professional interests between users |
| Technical skills | Connects complementary expertise |
| Career goals | Matches mentors with relevant experience |
| Industry focus | Improves mentorship relevance |
| Experience level | Ensures appropriate mentor–mentee pairing |
| Availability | Encourages sustainable mentoring relationships |
| Preferred mentorship format | Supports virtual, physical, or hybrid engagement |
| Development needs | Prioritizes meaningful learning outcomes |

Matching Logic

Rather than producing only the highest numerical score, Braid prioritizes relevant, equitable, and practical mentorship relationships by balancing multiple compatibility factors.

Resources Required

Human Resources

- Project Manager

- Data Analyst

- Cybersecurity Specialist

- Automation & Development Specialist

Technical Resources

- Low-code development platform

- Sample participant database

- Compatibility scoring engine

- Collaboration and documentation tools

Data Resources

The MVP will use realistic sample mentor and mentee profiles to validate platform functionality before future deployment with real users.

Risk Management

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Limited four-week timeline | High | Prioritize MVP features and sprint-based delivery |
| Integration challenges | High | Build and test modules incrementally |
| Inaccurate matching outcomes | High | Refine compatibility weights through testing |
| Low-quality participant data | Medium | Create realistic, structured sample datasets |
| Scope creep | High | Maintain strict MVP boundaries |
| Privacy concerns | Medium | Use anonymized sample data and secure profile handling |

Monitoring & Evaluation Framework

Progress will be monitored using weekly sprint reviews and measurable deliverables rather than documentation alone.

| Milestone | Success Indicator |
| --- | --- |
| MVP requirements approved | Product scope finalized |
| Matching engine completed | Compatibility scores generated successfully |
| Prototype integrated | End-to-end workflow functions correctly |
| Testing completed | Core features achieve expected outcomes |
| Final demo prepared | Platform ready for BUILD showcase |

Four-Week Implementation Timeline

| Week | Primary Focus |
| --- | --- |
| Week 1 | Discovery, planning, stakeholder alignment, MVP definition |
| Week 2 | Product design, architecture, matching framework, sample data |
| Week 3 | Platform development and algorithm implementation |
| Week 4 | Testing, optimization, documentation, demonstration, submission |

Expected Project Outcome

By the end of the phase, the project, Braid (EMPE) will deliver a functional mentorship platform prototype capable of:

- Creating mentor and mentee profiles.

- Evaluating compatibility using structured participant data.

- Recommending meaningful mentor–mentee matches.

- Demonstrating an end-to-end mentorship matching experience.

- Providing a scalable foundation for future deployment within educational institutions and professional communities.

Tools, Technologies & Collaboration Platforms

Include the tools you actually used, such as:

- WhatsApp — team communication

- Google Meet — virtual meetings

- Fathom — meeting transcription/notes

- Claude — research, analysis and documentation support

- Gemini — note-taking/research support

- Google Drive — file sharing/storage

- Google Docs/Microsoft Word — documentation

- Excel/Google Sheets — project data, WBS and schedules

- GitHub — technical collaboration/version control

- Python — technical implementation