NOVA COLLABORATIVE

Gig Worker Contract Safety Tracker
SPRINT BACKLOG

MVP Foundation & Core Workflow Sprint

# 1. Sprint Goal

Build and validate the core end-to-end freelancer workflow: register → create client/project → upload contract → create milestones → create invoice → track payment status, while establishing the security and audit foundations required for the MVP.

# 2. Sprint Objective

By the end of the sprint, a freelancer should be able to create an account, create a client/project, upload and securely store a contract, create milestones, create an invoice linked to the contract/milestone, and track whether payment is Pending, Paid or Overdue. The sprint also establishes authentication, authorization, audit logging and responsive web foundations.

# 3. Sprint Backlog

| ID | Backlog Item | Outcome | Priority | Type |
| --- | --- | --- | --- | --- |
| AUTH-01 | User Registration | Create a secure user account. | P0 | Feature |
| AUTH-02 | User Login | Securely access the account. | P0 | Feature |
| AUTH-03 | Logout | Securely end the user session. | P0 | Feature |
| AUTH-04 | Password Reset | Recover an account when the password is forgotten. | P0 | Feature |
| AUTH-06 | Session Management | Secure session handling. | P0 | Security |
| AUTH-07 | Multi-Factor Authentication | Protect accounts with an additional authentication factor. | P0 | Security |
| PROJ-01 | Create Client | Create a client record for projects/contracts. | P0 | Feature |
| PROJ-03 | Create Project | Create a project under a client. | P0 | Feature |
| PROJ-04 | Project Details | View project information and related records. | P0 | Feature |
| CONT-01 | Upload Contract | Upload a contract to the centralized record. | P0 | Feature |
| CONT-02 | Contract Metadata | Record contract/client/project information. | P0 | Feature |
| CONT-06 | Contract View/Download | Access stored contracts. | P0 | Feature |
| CONT-07 | Secure Contract Storage | Protect stored contracts from unauthorized access. | P0 | Security |
| VER-01 | Upload Contract Version | Store revised contracts without deleting originals. | P0 | Feature |
| VER-02 | Automatic Version Number | Automatically identify revisions. | P0 | Feature |
| VER-03 | Version Timestamp | Record upload timestamps. | P0 | Feature |
| VER-05 | View Previous Versions | Access historical contract versions. | P0 | Feature |
| VER-06 | Contract Audit History | Trace contract activity. | P0 | Audit |
| MILE-01 | Create Milestone | Create project milestones. | P0 | Feature |
| MILE-03 | Milestone Due Date | Assign milestone deadlines. | P0 | Feature |
| MILE-04 | Completion Status | Track milestone completion. | P0 | Feature |
| MILE-05 | Payment Amount | Record milestone payment value. | P0 | Feature |
| INV-01 | Create Invoice | Create an invoice for completed work. | P0 | Feature |
| INV-02 | Link Invoice to Contract | Associate an invoice with its contract. | P0 | Feature |
| INV-03 | Link Invoice to Milestone | Associate an invoice with its milestone. | P0 | Feature |
| INV-05 | Invoice Amount | Record invoice amount. | P0 | Feature |
| INV-06 | Invoice Due Date | Record invoice due date. | P0 | Feature |
| PAY-01 | Pending Status | Display unpaid invoices as Pending. | P0 | Feature |
| PAY-02 | Paid Status | Record an invoice as Paid. | P0 | Feature |
| PAY-03 | Overdue Status | Identify overdue invoices. | P0 | Feature |
| PAY-04 | Payment Status History | Retain payment status changes. | P0 | Audit |
| PAY-05 | Payment Validation | Prevent unauthorized payment-status changes. | P0 | Security |
| SEC-01 | Role-Based Access Control | Restrict users to authorized resources. | P0 | Security |
| SEC-02 | Audit Logging | Record critical actions for accountability. | P0 | Security |
| SEC-03 | TLS/HTTPS | Protect data in transit. | P0 | Security |
| SEC-04 | Encryption at Rest | Protect sensitive stored data. | P0 | Security |
| SEC-06 | Input Validation | Reject malicious/invalid input. | P0 | Security |
| SEC-07 | SQL Injection Protection | Protect database queries. | P0 | Security |
| SEC-08 | XSS Protection | Protect user-controlled output. | P0 | Security |
| SEC-09 | CSRF Protection | Protect state-changing requests. | P0 | Security |
| UI-01 | Responsive Dashboard Foundation | Create responsive interface foundation. | P0 | UI |
| UI-02 | Responsive Contract Module | Make contract management responsive. | P0 | UI |
| UI-03 | Responsive Invoice Module | Make invoice management responsive. | P0 | UI |
| UAT-01 | UAT Test Plan | Define MVP test scenarios. | P0 | QA |
| UAT-03 | Functional Testing | Validate core workflows. | P0 | QA |
| UAT-05 | Bug Tracking | Record and prioritize defects. | P0 | QA |

# 4. Sprint Workstreams

A — Authentication & Security Foundation

Registration, login/logout, password reset, session management, MFA, RBAC, HTTPS/TLS, secure password handling, input validation and common web-security protections.

B — Client & Project Setup

Create clients and projects and associate them correctly.

C — Contract Management

Upload, validate, securely store, view/download, timestamp and version contracts; maintain audit history.

D — Milestones & Invoicing

Create milestones, deadlines and payment amounts; create invoices and link them to contracts and milestones.

E — Payment Tracking

Implement Pending, Paid and Overdue states, status history, authorization and audit logging.

F — UI, Integration & QA

Build responsive interfaces, connect frontend/backend, define UAT scenarios, test workflows and track defects.

# 5. Sprint Acceptance — End-to-End Workflow

1. User creates an account.

2. User logs in securely.

3. User creates a client.

4. User creates a project under that client.

5. User uploads a contract.

6. System validates and securely stores the contract.

7. User uploads a revised contract and the previous version is preserved.

8. User creates a milestone with deadline and payment amount.

9. User creates an invoice linked to the contract and milestone.

10. Invoice displays Pending, Paid or Overdue.

11. Important actions are recorded in the audit trail.

12. Core workflow passes functional/security testing.

# 6. Definition of Done

Functionality is implemented.

Acceptance criteria are satisfied.

Applicable security requirements are implemented.

The feature works on the responsive web interface.

Relevant audit events are logged.

Error and edge cases are handled.

The feature passes QA testing.

No unresolved critical/high defect remains.

Relevant UAT feedback has been addressed.

The feature is demonstrated successfully.

# 7. Sprint Deliverables

Working authentication and account security.

Client/project management.

Secure contract upload/storage and version history.

Milestone management.

Invoice creation and payment status tracking.

Responsive core interfaces.

Database schema and backend/API endpoints.

Frontend implementation.

Authentication/RBAC and audit logging.

UAT test plan, test results and defect register.

Sprint review/demo and retrospective.

Updated backlog and carry-over items for the next sprint.

# 8. Out of Scope for This Sprint

Upwork, Fiverr, Freelancer.com and Toptal integrations.

Payment gateway integration.

Cryptocurrency payment tracking.

Tax calculation/filing.

AI contract generation.

Legal/dispute-resolution services.

Native Android application.

Native iOS application.

Other future advanced integrations.

These remain in the future product backlog unless the approved scope is formally changed.

# 9. Recommended Sprint Board

BACKLOG → READY → IN PROGRESS → CODE REVIEW → QA/TESTING → UAT → DONE

Each card should contain: Backlog ID | User Story/Task | Acceptance Criteria | Assignee | Priority | Dependencies | Status.

# 10. Source Baseline

This sprint backlog is based on the approved/adopted Project Charter and the supporting User Stories & Acceptance Criteria, KPI Framework, Data Standardisation Process and Security Requirements materials supplied for the Nova Collaborative project.