NOVA COLLABORATIVE

Gig Worker Contract Safety Tracker

TEAM COMMUNICATION & MEETING PLAN

# 1. Objective

To maintain consistent communication, improve collaboration, support the development process, and ensure all project deliverables are completed on schedule.

# 2. Weekly Meeting Schedule

Monday — Planning Meeting

Duration: 30–45 minutes

Purpose:

- Review project goals for the week

- Assign tasks and responsibilities

- Clarify priorities and deadlines

- Identify potential risks or blockers

- Confirm sprint priorities and expected deliverables

Wednesday — Progress Check-in

Duration: 20–30 minutes

Purpose:

- Share progress on assigned tasks

- Discuss challenges or dependencies

- Provide feedback and adjust plans if necessary

- Confirm everyone is on track

- Identify tasks requiring additional support

Saturday — Review & Next Steps

Duration: 30–45 minutes

Purpose:

- Present completed work

- Review outstanding tasks

- Discuss lessons learned

- Review issues and blockers

- Plan action items for the following week

# 3. Live Build Sessions

Live Build Session 1

Purpose: Collaborative development session.

The team will work together in real time on the implementation of the approved MVP.

Activities:

- Review the Sprint Backlog before development begins

- Assign development tasks

- Build and integrate priority MVP features

- Resolve technical blockers collaboratively

- Test completed features during the session

- Update task status as work progresses

- Document outstanding technical issues

Expected Output:

- Completed MVP development tasks

- Updated Sprint Backlog

- Identified technical issues and dependencies

- Working increments ready for review

Live Build Session 2

Purpose: Continued implementation, integration and validation.

Activities:

- Continue outstanding MVP development tasks

- Integrate completed components

- Review functionality against acceptance criteria

- Conduct preliminary testing

- Resolve identified defects

- Review security requirements

- Prepare completed work for sprint review

Expected Output:

- Additional completed MVP functionality

- Integrated product components

- Updated issues/defect log

- Features ready for formal testing/review

# 4. Sprint Retrospective — Tonight

Purpose: Review the completed sprint and identify improvements for the next sprint.

What went well?

- What did the team accomplish successfully?

- Which processes helped the team?

- Which deliverables were completed effectively?

What did not go well?

- What caused delays?

- Were there communication problems?

- Did power/internet issues affect delivery?

- Were there unclear requirements or dependencies?

- Were sprint commitments realistic?

What should we improve?

- What should we change in the next sprint?

- Are task assignments clear?

- Is the meeting structure working?

- Do we need better documentation or communication?

Action Items

| Action | Owner | Deadline | Status |
| --- | --- | --- | --- |
| Improvement action | Assigned member | Agreed date | Open |
| Improvement action | Assigned member | Agreed date | Open |
| Improvement action | Assigned member | Agreed date | Open |

By the end of tonight's retrospective, the team should have:

- A summary of what went well

- A list of problems encountered

- Agreed improvement actions

- Owners for each improvement action

- Updated communication/process expectations

- Inputs for the next Sprint Planning session

# 5. Communication Expectations

- All team communication will take place in the Slack channel.

- Every member should acknowledge messages within 4 hours, even if a detailed response will come later.

- If you anticipate missing a deadline, communicate it before the due date.

- Meeting attendance is expected. If you cannot attend, notify the team in advance and review the meeting notes afterward.

- Members are expected to actively participate during meetings and contribute to discussions.

- Blockers should be communicated as soon as they are identified rather than waiting until the next meeting.

# 6. Task Updates

At every scheduled meeting, each member should provide:

- Tasks completed

- Current work in progress

- Any blockers

- Support required

- Expected completion date for pending tasks

For the Live Build Sessions, members should also update the Sprint Backlog as tasks move from To Do → In Progress → Review/Testing → Done.

# 7. Accountability

- Missing one meeting without prior notice will result in a follow-up from the Project Manager.

- Repeated lack of communication or missed deadlines will be discussed with the team to determine the best way to keep the project on schedule.

- Members are accountable not only for completing their own tasks but also for keeping the team informed.

- Sprint commitments should be reviewed when significant blockers arise rather than allowing silent delays to accumulate.

# 8. Team Commitment

Our project's success depends on timely communication, accountability, collaboration and continuous improvement.

Every team member plays an important role. By following this communication plan, participating actively in the live build sessions and honestly reviewing our performance during retrospectives, we can work efficiently, identify problems early, support one another and deliver a high-quality Gig Worker Contract Safety Tracker MVP.